Next  we see

Jira project management

Lab Guide

# At the end of this exercise, you will be able to

- Create Jira account

- Create a New Project

- Create a sprint

- Generate Report

# Requirements:

- Prepare project summery and description for user stories

Jira

JIRA is a powerful tool, it's optimized for agile, and JIRA project management offers many positives and benefits.

Jira workflows

Administrators can customize the steps and resolutions of workflows and have a high level of control over how and when workflows transition from one step to the next.

Create new Jira account

- Click the link below to create Jira account

https://www.atlassian.com/try/cloud/signup?bundle=jira- software&edition=free

Give your site name

- Enter your preferred name for the app in the Application title field.

Add users to your project

- As a project admin, you can add groups or individuals to various roles in your project. Roles are project-specific, so adding a group or individual user will only affect your project.

Steps to create Jira project

Step 1: Choose a Scrum template

•	A Scrum board is a board that was created using Scrum framework and is a board for teams who like to plan their work in greater detail before they can start a project.

•	 This usually includes creating sprints and giving story points to user stories in order to plan which story can go to each sprint.

Step 2: Creating a New Project

• A Jira project is a collection of issues. The team could use a Jira project to coordinate the development of a product, track a project, manage a help desk, and more, depending on the requirement.

Step 3: Scrum Home page

• After we create a project we will see scrum homepage Backlog, Active Sprint and Version releases of each sprint.

Step 3: Create a sprint

• Go to the backlog of your Scrum project.

• You will find the Create sprint button at the top of your backlog.

• Click on it, and you will be transported to the screen for creating a new sprint.

Step 4: Create User Story

• You can create a new user story in Jira by selecting the option to create a new issue. When you choose the issue type, you need to pick Story.

• You can then use the summary field to fill it with the user story itself. You will see it on the new issue creation screen

Step 5: Select issue type

• You can select issue types based on our project whether it is for development or testing

Step 6: Create user story Summary and Description

• Summary - A user story is an informal, general explanation of a software feature written from the perspective of the end user.

• Its purpose is to articulate how a software feature will provide value to the customer.

Step 7: Assign user story to team member

• Click on the Assignee dropdown at the top right corner of the story. Select Add Assignees from the popup menu. Then, choose the team member.

Step 8: User Story created in a Backlog

• A backlog is a list of tasks required to support a larger strategic plan. In a product development context, it contains a prioritized list of items that the team has agreed to work on next.

Step 9: View a story details

• You can view story details, like start date, due date, and child issues by selecting the story in the roadmap or backlog.

• And add story point for the issue

Step 10: Create a sub task for Story

• Attach document or program to the project manager. And you'll need to add sub-task or child-issues to your story.

• Click Create subtask in the top-left corner. Fill in any other details and click Create.

Step 11: Start Sprint

• A sprint is a fixed time period in a continuous development cycle where teams complete work from their product backlog.

• Once you've added issues to your sprint and the team is ready to work, you'll need to start the sprint.

• Click the Create Sprint button at the top of the backlog

Step 12: Set Sprint duration

• It's a rule of Scrum that a Sprint should never be longer than one month.

Step 13: Monitor your team's progress

• During the sprint, you'll probably want to monitor the team's progress. One way of doing this is by viewing the Sprint Report.

Step 14: Close the sprint

• To close a sprint navigates to the Active sprints of your Scrum board.

• Click Complete Sprint. All completed issues will move out of Active sprints.

Step 15: Generate Burnup chart Report

• It is a visual representation of a team's work process. It displays the scope of a project and the work completed. Using a burn-up chart, a team can easily track their progress as they work towards completion of a sprint.